07 Master Data Setup

Project Name: ABC Electronics Odoo ERP Implementation

Client: ABC Electronics Pvt Ltd

Industry: Electronics Wholesale and Retail

Document Version: 1.0

1. Document Purpose & Explanation

The Master Data Setup document catalogs the core, foundational data records required for the ERP system to function. Unlike transactional data (like a daily sales order or an invoice), Master Data changes infrequently and dictates how the system automates pricing, taxes, routing, and accounting.

Business Reasoning: In the ERP industry, the golden rule is "Garbage In, Garbage Out." If the master data is imported with incorrect tax codes, missing SKUs, or duplicate customer records, every subsequent transaction will be flawed. Clean master data ensures automated workflows execute flawlessly.

Consultant Activities:

- Provide strict CSV/Excel import templates to the client.

- Guide the client through data cleansing (deduplication, standardizing address formats).

- Design the Product Category hierarchy to ensure proper General Ledger (GL) mapping.

- Execute test imports in the Sandbox environment to validate field mapping.

- Finalize the production data import.

2. Partner Master Data (Customers & Vendors)

2.1 Explanation & Configuration

Odoo utilizes a unified "Contact" or "Partner" architecture. A single entity can act as both a supplier and a buyer. Correct geographic state and GSTIN configuration is critical here, as Odoo's Indian localization relies on this data to automatically calculate Intra-state (CGST + SGST) vs. Inter-state (IGST) taxes.

2.2 Sample Data Records

| Contact Name | Company/Individual | State | Country | GST Treatment | GSTIN | Partner Type |
| --- | --- | --- | --- | --- | --- | --- |
| Global Tech Distributors | Company | Delhi | India | Registered Business - Regular | 07AAAAA1111A1Z1 | Vendor |
| TechZone Retailers | Company | Maharashtra | India | Registered Business - Regular | 27BBBBB2222B2Z2 | Customer |
| Amit Patel | Individual | Maharashtra | India | Unregistered | (Blank) | Employee/Admin |

3. Product & Category Master Data

3.1 Product Category Design

Product Categories in Odoo are not just for organizing menus; they control backend financial behaviors.

- Category 1: Electronics - Laptops

  - Parent Category: All

  - Inventory Valuation: Automated (Posts journal entries automatically upon stock moves)

  - Costing Method: Standard Price

- Category 2: Electronics - Phones

  - Parent Category: All

  - Inventory Valuation: Automated

  - Costing Method: Standard Price

3.2 Core Product Sample Data

Products must be set as "Storable Products" to trigger warehouse tracking.

| Product Name | Internal Ref (SKU) | Type | Category | Sales Price | Cost | Customer Tax |
| --- | --- | --- | --- | --- | --- | --- |
| HP Pavilion 15 | LAP-HP-001 | Storable | Electronics - Laptops | ₹55,000.00 | ₹40,000.00 | GST 18% |
| Samsung Galaxy S24 | PHN-SAM-001 | Storable | Electronics - Phones | ₹75,000.00 | ₹58,000.00 | GST 18% |

4. Organizational & HR Master Data

4.1 Explanation & Configuration

Before assigning user logins, the company's internal HR structure must be built. This ensures that approval workflows (like the ₹100,000 Purchase Order threshold) know exactly who the "Manager" is for a specific department.

4.2 Sample Department & Employee Records

Departments:

- Sales Department (Manager: Rahul Sharma)

- Warehouse & Procurement (Manager: Priya Patel)

- Executive (Manager: Amit Patel)

Employees:

| Employee Name | Job Position | Department | Work Email | Linked User Account |
| --- | --- | --- | --- | --- |
| Rahul Sharma | Sales Manager | Sales Department | rahul@abcelectronics.dummy | Yes (Sales Admin) |
| Priya Patel | Inventory Manager | Warehouse | priya@abcelectronics.dummy | Yes (Inv Admin) |
| Amit Patel | CEO | Executive | amit@abcelectronics.dummy | Yes (System Admin) |

5. Warehouse & Location Master Data

5.1 Explanation & Configuration

Physical and logical locations must be defined for inventory routing. For Phase 1, ABC Electronics will operate out of a single central warehouse.

5.2 Sample Warehouse Records

- Warehouse Name: Mumbai Central Warehouse

- Short Name: WH-MUM

- Address: 123 Tech Park, Andheri East, Mumbai, Maharashtra 400001

- Default Stock Location: WH-MUM/Stock

- Receipt Route: WH-MUM/Input $\rightarrow$ WH-MUM/Stock (Configured as 1-step receiving)

6. Deliverables, Risks & Best Practices

6.1 Deliverables

- Completed Data Import Templates (CSV/Excel format).

- Successfully populated Master Data in the Odoo Production environment.

- Client validation sign-off verifying data accuracy.

6.2 Risks

- Legacy Data Corruption: Clients often underestimate how messy their Excel data is. Importing "TechZone", "Tech Zone Retail", and "Tech-Zone" as three separate customers will instantly ruin the system's reporting capabilities.

- Mitigation: The Consultant must strictly enforce that the client cleanses their data before populating the official import templates.

6.3 Consultant Best Practices

- Never Manually Enter Bulk Data: If a client has 500 products, do not type them in one by one. Use Odoo's standard CSV import tool. It tests the data for errors before committing it to the database.

- The "Test Import" Rule: Always run a test import in the Sandbox environment first. Check that the localized taxes automatically applied to the imported products before doing the final import in Production.