08 User Acceptance Testing (UAT) Test Cases

Project Name: ABC Electronics Odoo ERP Implementation

Client: ABC Electronics Pvt Ltd

Industry: Electronics Wholesale and Retail

Document Version: 1.0

1. Document Purpose & Explanation

The User Acceptance Testing (UAT) document is a structured spreadsheet used by the client's end-users to validate that the configured system meets their daily operational requirements. It acts as the final quality gate before Go-Live.

Business Reasoning: Clients should never accept a system based simply on a consultant's demonstration. The client's own employees must physically execute these test steps in the Sandbox environment. If the system fails a test case, it must be fixed before Go-Live. Once all statuses are marked "Pass," the client officially signs off on the configuration.

Consultant Activities:

- Draft step-by-step test scripts based on the FRS and To-Be process maps.

- Conduct a UAT kickoff meeting to train users on how to execute and log the tests.

- Monitor UAT progress, logging any "Failed" results as bug-fix tickets.

- Collect the final signed UAT document as legal proof of system acceptance.

2. UAT Sign-Off Summary (Sheet 1)

| Department | Tester Name | Role | Total Tests | Passed | Failed | Sign-Off Signature | Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sales | Rahul Sharma | Sales Manager | 5 |  |  |  |  |
| Inventory | Priya Patel | Inv. Manager | 5 |  |  |  |  |
| Procurement | Priya Patel | Inv. Manager | 4 |  |  |  |  |
| Finance | Amit Patel | CEO / Finance | 4 |  |  |  |  |

3. UAT Test Cases & Execution Scripts (Sheet 2)

3.1 Security & Master Data

| Test ID | Module | Test Scenario | Test Steps | Expected Result | Actual Result | Status (Pass/Fail) |
| --- | --- | --- | --- | --- | --- | --- |
| SEC-01 | General | Verify Segregation of Duties (Sales) | 1. Log in as Rahul Sharma. 2. Look at the main dashboard. 3. Attempt to access the Accounting or Inventory modules via direct URL. | Accounting and Inventory app icons are completely invisible. Direct URL triggers an "Access Error" screen. |  |  |
| MD-01 | Master Data | Verify Automated Tax Application | 1. Open Sales App > Products. 2. Select "HP Pavilion 15". | The "Customer Taxes" field defaults to "GST 18%". Cost is ₹40,000. Sales Price is ₹55,000. |  |  |

3.2 CRM & Sales Pipeline (Order to Cash)

| Test ID | Module | Test Scenario | Test Steps | Expected Result | Actual Result | Status (Pass/Fail) |
| --- | --- | --- | --- | --- | --- | --- |
| CRM-01 | CRM | Lead Progression | 1. Open CRM. 2. Create a Lead for "TechZone Retailers". 3. Drag the Lead card to "Qualified" and then "Proposition". | The card moves seamlessly. Expected Revenue totals update dynamically at the top of the column. |  |  |
| SAL-01 | Sales | 1-Click Quote Generation | 1. Open the Lead from CRM-01. 2. Click "New Quotation". 3. Add 10 units of "HP Pavilion 15". | Quote auto-populates TechZone's address. Unit price sets to ₹55,000. 18% GST is automatically calculated in the totals. |  |  |
| SAL-02 | Sales | Order Confirmation Triggers Delivery | 1. Click "Confirm" on the Quote from SAL-01. | Document status changes to "Sales Order". A Smart Button labeled "1 Delivery" appears in the top right corner. |  |  |

3.3 Inventory Operations

| Test ID | Module | Test Scenario | Test Steps | Expected Result | Actual Result | Status (Pass/Fail) |
| --- | --- | --- | --- | --- | --- | --- |
| INV-01 | Inventory | Stock Reservation (Outbound) | 1. Open Inventory App > Delivery Orders. 2. Open the Delivery Order generated in SAL-02. | The "Demand" is 10. The system automatically marks 10 units as "Reserved" (if stock is available). |  |  |
| INV-02 | Inventory | Delivery Validation | 1. On the Delivery Order, set "Done" quantities to 10. 2. Click "Validate". | Status changes to "Done". Navigating to the Product record shows "On Hand" stock decreased by 10 units. |  |  |
| INV-03 | Inventory | Stock Valuation Check | 1. Go to Inventory > Reporting > Valuation. 2. Search for "Samsung Galaxy S24". | Dashboard displays the accurate total monetary value of current physical stock based on the ₹58,000 standard cost. |  |  |

3.4 Purchasing & Procurement (Procure to Pay)

| Test ID | Module | Test Scenario | Test Steps | Expected Result | Actual Result | Status (Pass/Fail) |
| --- | --- | --- | --- | --- | --- | --- |
| PUR-01 | Purchase | RFQ Creation | 1. Open Purchase App > New. 2. Select "Global Tech Distributors". 3. Add 10 units of Samsung Galaxy S24. | RFQ pulls correct vendor address and default 14-day lead time. Cost populates at ₹58,000 per unit. |  |  |
| PUR-02 | Purchase | PO Manager Approval Threshold | 1. Click "Confirm Order" on the RFQ from PUR-01 (Total = ₹580,000). | Because the total exceeds the ₹100,000 threshold configured, status changes to "To Approve" rather than "Purchase Order". |  |  |
| PUR-03 | Purchase | PO Confirmation Triggers Receipt | 1. Log in as Amit Patel (CEO). 2. Open the "To Approve" PO and click "Approve Order". | Status changes to "Purchase Order". A Smart Button labeled "1 Receipt" appears. |  |  |
| INV-04 | Inventory | Inbound Receipt Validation | 1. Open Inventory App > Receipts. 2. Open the Receipt from PUR-03. 3. Set "Done" to 10 and click "Validate". | Status changes to "Done". Product "On Hand" quantity increases by 10 units. |  |  |

3.5 Accounting & Finance

| Test ID | Module | Test Scenario | Test Steps | Expected Result | Actual Result | Status (Pass/Fail) |
| --- | --- | --- | --- | --- | --- | --- |
| ACC-01 | Accounting | Customer Invoicing (A/R) | 1. Open the Sales Order from SAL-02. 2. Click "Create Invoice" > "Regular Invoice". 3. Click "Confirm". | A posted Customer Invoice is created. Journal items automatically credit Sales/Tax and debit Accounts Receivable. |  |  |
| ACC-02 | Accounting | Register Customer Payment | 1. On the Invoice from ACC-01, click "Register Payment". 2. Select "Bank" and click "Create Payment". | A green "IN PAYMENT" ribbon appears on the invoice. |  |  |
| ACC-03 | Accounting | 3-Way Matching & Vendor Bills (A/P) | 1. Open the Purchase Order from PUR-03. 2. Click "Create Bill". 3. Set Bill Date to Today and click "Confirm". | Bill pulls only the quantities validated by the warehouse in INV-04. Journal items credit Accounts Payable. |  |  |
| ACC-04 | Accounting | Register Vendor Payment | 1. On the Vendor Bill from ACC-03, click "Register Payment". 2. Select "Bank" and click "Create Payment". | A green "IN PAYMENT" ribbon appears. Accounts Payable liability is cleared. |  |  |